## Slide 1
Weekly Development Summary
KPIs | 
Last Week: Migrated the Oracle database helper to use a connection pool for better performance and reliability. Updated the order details modal in the Bono (bonus) application. Implemented the PDF quote ticket generation modal for Parts Store, including collation fixes. Added auto-selection of customer and ship-to from VIN, with default ship-to derived from the customer, in the Warranty Claim application. Fixed technician display and ship-to data structure issues in Warranty Claim, plus lint/formatting cleanup. | This Week: Will continue working on integration testing with IQMS for the warranty application. Will make some adjustments to bonuses in the HR system, adding a new type of door/gate bonus.
Roadblocks: Was waiting on the test database for IQMS; now that it's available, testing can begin. | Key Objectives: Complete the warranty claims integration testing in IQMS. Finish implementing the new bonus type for HR.